| Factors | Turner and cochrane 1993 | Baccarini 1996 | Maier 1998 | Williams 1999 | Tatikonda and Rosenthal 2000 | Ribbers and Schoo 2002 | Maylor 2003 | PMI Nav.Complexity 2005 | Cicmil and Marshal 2005 | Remington and pollack 2007 | Ludovic-Alexandre Vidal Franck Marle 2008 | Brockmann and Girmscheid 2008 | Vidal and Marle 2008 | Maylor et al. 2008 | Qi and Jiang 2008 | Li et al. 2009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Variety of the technologies used during the project |  | √ |  | √ |  |  | √ |  |  | √ | √ |  | √ | √ |  | √ |
| New technology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Technical challenges |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Uncertainty of goals | √ |  |  | √ |  |  | √ |  | √ | √ |  |  |  | √ |  | √ |
| Processes interdependence |  | √ | √ | √ | √ |  | √ |  |  | √ | √ |  | √ |  |  | √ |
| Processes unclear |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |
| Interaction between the technology system and the external environment |  | √ |  | √ |  |  |  |  |  | √ |  |  | √ |  |  | √ |
| Risk of using highly difficult technology |  | √ |  |  |  |  |  |  |  | √ |  |  | √ | √ |  |  |
| Unclear goals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Multiple components |  |  |  |  |  | √ |  |  |  |  | √ |  |  |  |  |  |
| Non-linear processes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Multiple interactions |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |
| Disagreement on goals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Uncertainty of project management methods and tools | √ |  |  | √ |  |  | √ |  |  | √ |  |  | √ | √ |  |  |
| Diversity of tasks |  | √ |  |  |  |  |  |  |  | √ |  | √ | √ | √ |  | √ |
| Dependence of relationships among tasks |  | √ |  |  |  |  | √ |  |  | √ |  |  | √ |  |  | √ |
| Dynamics of task activities |  |  |  |  |  |  | √ |  |  |  |  | √ | √ | √ |  | √ |
| Duration of the project |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Key risks not identified early |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Risks not managed productively |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dynamic specifications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cross-organizational interdependence |  |  |  |  |  |  |  |  |  |  | √ |  | √ | √ |  |  |
| New partners |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dependency of others departments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Variety of organizational skills needed |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Variety of organizational interdependencies |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Variety of hierarchical levels within the organization |  | √ |  | √ |  |  | √ |  |  |  | √ | √ | √ | √ |  | √ |
| Number of organizational units and departments |  | √ |  | √ |  |  | √ |  |  |  | √ | √ | √ | √ |  | √ |
| Diversity of staff (experience, social span... |  | √ |  |  |  |  |  |  |  |  | √ |  | √ | √ | √ | √ |
| Integration of the system |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |
| Ambiguity of social interaction |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |
| Interdependence of managerial Elements |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Numbers of objectives |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Objectives change overtime |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interdependence of objectives |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Largeness of capital investment |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Ineffective decision-making processes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Number of decisions to be made |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Availability of resources and skills |  |  |  |  |  |  | √ |  |  |  |  |  | √ | √ |  |  |
| Quantity of resources |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |

|  | Remington et al. 2009 | Vidal, Mark and Bocquet 2010 | Syed Azim 2010 | Bosch- Rekveldt et al. 2011 | vidal et al. 2011 | Xia and chan 2012 | Hatch and Cunliffe 2012 | Qureshi Kang 2014 | Dunoviüa, Radujkoviüa and Škreba 2014 | Kermanshachi et al. 2016 | Ameen Jacob | Dao et al. 2016 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Variety of the technologies used during the project |  |  |  |  | √ |  |  |  |  |  |  |  |
| New technology |  |  | √ |  |  |  |  |  |  |  |  |  |
| Technical challenges |  |  |  |  |  |  |  |  |  |  | √ |  |
| Uncertainty of goals | √ |  |  |  |  | √ | √ |  | √ |  | √ |  |
| Processes interdependence |  | √ |  |  | √ |  |  |  |  |  | √ |  |
| Processes unclear |  |  |  |  |  |  |  |  |  |  | √ |  |
| Interaction between the technology system and the external environment | √ |  |  |  | √ |  |  |  |  |  |  |  |
| Risk of using highly difficult technology | √ |  |  | √ |  | √ |  |  |  |  |  |  |
| Unclear goals |  |  |  |  |  |  |  |  |  |  |  |  |
| Multiple components |  |  |  |  |  |  | √ | √ | √ |  | √ |  |
| Non-linear processes |  |  |  |  |  |  | √ |  |  |  |  |  |
| Multiple interactions |  |  |  |  |  |  | √ |  |  |  |  |  |
| Disagreement on goals |  |  |  |  |  |  |  |  |  |  | √ |  |
| Uncertainty of project management methods and tools |  |  |  | √ | √ |  |  |  | √ |  |  |  |
| Diversity of tasks |  |  |  | √ | √ |  |  |  |  |  |  |  |
| Dependence of relationships among tasks |  |  |  | √ | √ |  |  |  |  |  |  |  |
| Dynamics of task activities |  |  |  | √ | √ |  |  |  |  |  |  |  |
| Duration of the project |  |  | √ |  |  |  |  |  |  |  |  |  |
| Key risks not identified early |  |  |  |  |  |  |  |  |  |  | √ |  |
| Risks not managed productively |  |  |  |  |  |  |  |  |  |  | √ |  |
| Dynamic specifications |  |  | √ |  |  |  |  |  |  |  |  |  |
| Cross-organizational interdependence | √ | √ | √ | √ | √ |  |  |  | √ |  |  |  |
| New partners |  |  | √ |  |  |  |  |  |  |  |  |  |
| Dependency of others departments |  |  | √ |  |  |  |  |  | √ |  |  |  |
| Variety of organizational skills needed |  |  |  |  |  |  |  |  |  |  |  |  |
| Variety of organizational interdependencies |  |  |  |  |  |  |  | √ |  |  |  |  |
| Variety of hierarchical levels within the organization | √ |  |  |  | √ |  |  | √ |  |  |  |  |
| Number of organizational |  |  |  |  | √ |  |  |  |  |  |  |  |
| units and departments |  |  |  |  |  |  |  |  |  |  |  |  |
| Diversity of staff | √ |  |  |  |  |  |  |  |  |  |  |  |
| (experience, social span... |  |  |  |  |  |  |  |  |  |  |  |  |
| Integration of the system |  |  |  |  |  |  |  |  |  |  |  |  |
| Ambiguity of social interaction |  |  |  |  |  |  |  |  |  |  |  |  |
| Interdependence of managerial |  |  |  |  |  |  |  |  |  |  |  |  |
| elements |  |  |  |  |  |  |  |  |  |  |  |  |
| Numbers of objectives |  |  |  |  |  |  |  | √ |  |  |  |  |
| Objectives change overtime |  |  |  |  |  |  |  |  |  |  | √ |  |
| Interdependence of objectives |  | √ |  |  |  |  |  |  |  |  |  |  |
| Largeness of capital investment |  |  |  |  |  |  |  |  |  |  |  |  |
| Ineffective decision-making processes |  |  |  |  |  |  |  | √ |  |  |  |  |
| Number of decisions to be made |  |  |  |  |  |  |  |  |  |  |  |  |
| Availability of resources and skills |  |  |  | √ | √ | √ |  |  |  |  | √ |  |
| Quantity of resources |  |  |  |  |  |  |  |  |  |  |  |  |

| Factors | Turner and cochrane 1993 | Baccarini 1996 | Maier 1998 | Williams 1999 | Tatikonda and Rosenthal 2000 | Ribbers and Schoo 2002 | Maylor 2003 | PMI Nav.Complexity 2005 | Cicmil and Marshal 2005 | Remington and pollack 2007 | Ludovic-Alexandre Vidal Franck Marle 2008 | Brockmann and Girmscheid 2008 | Vidal and Marle 2008 | Maylor et al. 2008 | Qi and Jiang 2008 | Li et al. 2009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Number of investors |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Staff quantity |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Variety of ﬁnancial resources |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Availability of people, material and of any resources due to sharing |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Inefficient communication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Team cooperation and communication |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Company politics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approvals required from external stakeholders |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Quantity of partner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Required inspection by external agencies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Difficulties in securing project funding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Largeness of capital investment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dependencies between schedules |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unanticipated changes in the internal organization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Roles and responsibilities unclear |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Top management support lacking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unrealistic time frames |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Procurement systems did not assist in managing the scope |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Number of total permits |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Opacity |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Objectives novelty |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |
| Number of structures/groups/ teams to be coordinated |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Geographic location of the stakeholders (and their mutual disaffection) |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Difficult project location |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Number of stakeholders |  |  |  | √ |  |  |  |  |  | √ | √ | √ | √ | √ | √ |  |
| Environment of changing policy and regulation |  |  |  |  |  |  |  |  |  | √ |  |  | √ |  | √ | √ |
| Local laws and regulations |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Environment of changing technology |  |  |  |  |  |  |  |  |  | √ |  |  | √ |  | √ | √ |
| Environment of changing Economy |  |  |  |  |  |  |  |  |  | √ |  |  | √ |  | √ | √ |
| Environment of changing Nature |  |  |  |  |  |  |  |  |  | √ |  |  | √ |  | √ | √ |
| Geographical distribution |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Multiple participating countries |  |  |  |  |  |  | √ |  |  |  |  | √ | √ | √ | √ |  |
| Project team' s trust |  |  |  |  |  |  |  |  |  |  |  | √ | √ | √ | √ |  |
| sense of cooperation |  |  |  |  |  |  |  |  |  |  |  | √ | √ | √ | √ |  |
| Cultural differences |  |  |  |  |  |  |  |  |  |  | √ | √ |  | √ | √ |  |
| Information uncertainty |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Level of processing |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  | √ |
| Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity of transferring Information |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  | √ |
| Impact of external agencies on the project execution plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

|  | Remington et al. 2009 |  | Vidal, Mark and Bocquet 2010 |  | Syed Azim 2010 |  | Bosch- Rekveldt et al. 2011 | vidal et al. 2011 |  | Xia and chan 2012 |  | Hatch and Cunliffe 2012 |  | Qureshi Kang 2014 |  | Dunoviüa, Radujkoviüa and Škreba 2014 | Kermanshachi et al. 2016 | Ameen Jacob | Dao et al. 2016 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Number of investors |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |
| Staff quantity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Variety of ﬁnancial resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Availability of people, material and of any resources due to sharing |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Inefficient communication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |
| Team cooperation and communication |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Company politics |  | √ |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approvals required from external stakeholders |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  | √ |
| Quantity of partner |  | √ |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Required inspection by external agencies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  | √ |
| Difficulties in securing project funding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |
| Largeness of capital investment |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |
| Dependencies between schedules |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |
| Unanticipated changes in the internal organization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |
| Roles and responsibilities unclear |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |
| Top management support lacking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |
| Unrealistic time frames |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |
| Procurement systems did not assist in managing the scope |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |
| Number of total permits |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  | √ |
| Opacity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objectives novelty |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Number of structures/groups/ teams to be coordinated |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |
| Geographic location of the Stakeholders (and their mutual disaffection) |  | √ |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |
| Difficult project location |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  |  |
| Number of stakeholders | √ | √ |  |  |  | √ |  | √ |  |  |  |  |  |  |  |  |  |  |  |
| Environment of changing policy and regulation | √ |  |  |  |  | √ |  | √ | √ |  |  |  | √ |  |  |  |  |  |  |
| Local laws and regulations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environment of changing technology | √ |  |  |  |  |  |  | √ | √ |  |  |  | √ |  | √ |  |  | √ |  |
| Environment of changing Economy | √ |  |  |  |  | √ |  | √ | √ |  |  |  | √ |  | √ |  |  | √ |  |
| Environment of changing Nature | √ |  |  |  |  | √ |  | √ | √ |  |  |  | √ |  | √ |  |  | √ |  |
| Geographical distribution |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Multiple participating countries | √ |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  | √ |  |  |
| Project team' s trust |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |  |  |
| sense of cooperation |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |
| Cultural differences | √ | √ |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |  |
| Information uncertainty |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |  |  |
| Level of processing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity of transferring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Impact of external agencies on the project execution plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | √ |  | √ |

| Factors | Turner and cochrane 1993 | Baccarini 1996 | Maier 1998 | Williams 1999 | Tatikonda and Rosenthal 2000 | Ribbers and Schoo 2002 | Maylor 2003 | PMI Nav.Complexity 2005 | Cicmil and Marshal 2005 | Remington and pollack 2007 | Ludovic-Alexandre Vidal Franck Marle 2008 | Brockmann and Girmscheid 2008 | Vidal and Marle 2008 | Maylor et al. 2008 | Qi and Jiang 2008 | Li et al. 2009 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Number of information systems |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Degree of obtaining information |  |  |  |  |  |  |  |  |  |  |  |  | √ | √ |  | √ |
| Interdependence of information systems |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| Quantity of sources of information |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Variety of information systems to be combined |  |  |  |  |  |  |  |  |  |  | √ |  | √ |  |  |  |
| Variety of the interests of the stakeholders |  |  |  |  |  |  |  |  |  |  | √ |  |  |  |  |  |
| People |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Optimism bias and planning fallacy |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Anchoring |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Framing effect |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Resistance to change |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Misrepresentation |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Tribal mindset |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Groupthink |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |
| Self-organization |  |  |  |  |  |  |  | √ |  |  |  |  |  |  |  |  |

| Items | Remington | Vidal, Mark | Syed Azim | Bosch- | vidal | Xia and | Hatch and | Qureshi | Dunoviüa, | Kermanshachi | Ameen | Dao et al. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | et al. | and Bocquet |  | Rekveldt | et al. | chan | Cunliffe | Kang | Radujkoviüa and | et al. | Jacob |  |
|  | 2009 | 2010 | 2010 | et al. 2011 | 2011 | 2012 | 2012 | 2014 | Škreba 2014 | 2016 |  | 2016 |
| Number of information systems |  |  |  |  |  |  |  |  |  |  |  |  |
| Degree of obtaining information |  |  |  |  |  |  |  |  |  |  |  |  |
| Interdependence of information systems |  | √ |  |  |  |  |  |  |  |  |  |  |
| Quantity of sources of information |  |  | √ |  |  |  |  | √ |  |  |  |  |
| Variety of information systems to be combined |  | √ |  |  | √ |  |  | √ |  |  |  |  |
| Variety of the interests of the stakeholders |  | √ |  |  |  |  |  | √ |  |  | √ |  |
| People |  | √ | √ |  |  |  |  |  |  |  |  |  |
| Optimism bias and planning fallacy |  |  |  |  |  |  |  |  |  |  |  |  |
| Anchoring |  |  |  |  |  |  |  |  |  |  |  |  |
| Framing effect |  |  |  |  |  |  |  |  |  |  |  |  |
| Resistance to change |  |  |  |  |  |  |  |  |  |  |  |  |
| Misrepresentation |  |  |  |  |  |  |  |  |  |  |  |  |
| Tribal mindset |  |  |  |  |  |  |  |  |  |  |  |  |
| Groupthink |  |  |  |  |  |  |  |  |  |  |  |  |
| Self-organization |  |  |  |  |  |  |  |  |  |  |  |  |